## Slide 1: Performance Testing and Engineering Proposal for QIIB
Mobile App Stress Testing

## Slide 2: Agenda
Scope Understanding
Understanding NFR and Baseline Approach
Performance Framework

## Slide 3: Business Scope Understanding
QIIB Requirement | UTS Implementation Approach
Validate incremental Load Pattern to reach Break Point | UTS will validate the system with 2-6 time of the current peak hour load. If breakpoint is within 6 times of current peak hour load, then UTS will report that else validate till 6 times of peak hour load.
Specify max number of concurrent users | UTS will validate the system infrastructure for RAG status till 6 times of the current peak hour Load.
Specify the SLA for the screen response time | Backend Traffic will be used to mimic the screen actions and then response time will be measured and reported
Specify the SLA for transition time between screens | Backend Traffic will be used to mimic the screen actions and then response time will be measured and reported
Device Performance | Not in scope
API Performance | UTS will validate the business-critical API’s as per the agreed SLA.

## Slide 4: Understand what we will Measure
Determine Load (number of concurrent Users to Simulate)
Understand the Amount of Records (that exist within this Process Area
Understand Acceptable Performance Delay (for the process area)
Identify Process Areas (that are critical, from a performance perspective)
Understand Peak Usage Time of Day (peak usage of the process area)
UTS Team is working with the client Workstream Leads to identify the process areas, the peak times of day, the load, the concurrency, and acceptable performance
This information feeds into the overall Performance Testing
1x
*Process
*We might include more scenarios into the second run

## Slide 5: Measuring Baseline Performance
Enter the number of Concurrent Users
Capture Performance Baseline
Report Results
Create or Update Scripts to Run, based on What We will Measure
Define Time of Day Scripts should be run
UTF PFE will create and run the scripts for the simulations, incorporating all the data from client, to capture a baseline
He will report findings to the team, and focus will be on those areas that are below the acceptable latency, as defined by client

## Slide 6: Workflow and Framework
Load Testing
Baseline Testing
Stress Testing
Performance Test Tool
Test tool Inventory
Identify the system best
performance
Measure system
performance at day to
day load and peak
Identify the behavior at
un expected load,
bottleneck & breakpoint
Scripting
Scenario, script and data creation

## Slide 7: Performance Test Behaviors
Chart: Load Test Pattern
Chart: Stress Test – Incremental Pattern
Baseline Test Pattern
Test will be configured for all the business-critical transactions to simulate the peak hour business scenarios.
Load Distribution
  Based on Non-Functional Requirements we will be designing the workload and then running the test.
Test Configuration
  Steady State – 1 Hour
  Caching – Disabled.
  Download Non -resources – Enabled.
  Throughput target- X hits in an hour.

## Slide 8: Reporting Dashboard
Load Test
  Test Summary
  Average / 90 % Response Time by Transaction In comparison with Baseline Run
  Target Vs Actual in terms of Page Views
  Response Time On Load.
  Error statistics and its analysis
  Next Steps ( If Any)
Stress Test
  Test Summary
  RAG status of System

## Slide 9: Estimates & Commercials
Performance & Stress Testing | Preparation | Week | M1 |  |  |  |  |  | 
 | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 | 
Discovery Phase | 0.5 |  |  |  |  |  |  |  | 
NFR Gathering and Validation | 0.5 |  |  |  |  |  |  |  | 
Performance Test Strategy and Plan | 0.5 |  |  |  |  |  |  |  | 
Test Tool Environment Setup | 0.5 |  |  |  |  |  |  |  | 
API Scripts Development |  | 3 | 2 |  |  |  |  |  | 
Test Data Management |  |  |  | 2 |  |  |  |  | 
API Baseline Tests |  |  |  | 2 |  |  |  |  | 
API Load Test Cycle -1 |  |  |  |  | 1 |  |  |  | 
API Load Test Cycle-2 |  |  |  |  |  | 1 |  |  | 
Mobile App Performance Test scripting |  |  | 1 | 1 | 2 | 2 |  |  | 
Mobile App Performance Test Cycle -1 |  |  |  |  |  |  | 2 |  | 
Mobile App Performance Test Cycle -2 |  |  |  |  |  |  |  | 2 | 
Test Completion Report |  |  |  |  |  |  |  |  | 2
Total Person Weeks | 2 | 3 | 3 | 5 | 3 | 3 | 2 | 2 | 2
Total Weeks |  |  |  |  |  |  |  |  | 25
Hour Per Week |  |  |  |  |  |  |  |  | 40
Cost Per Hour |  |  |  |  |  |  |  |  | $40
Total Cost |  |  |  |  |  |  |  |  | $40000

## Slide 10: Risks and Mitigations
RISK
MITIGATION
Readiness of test environment ( Current and After Tuning)
Work with client during Pre-Work & Steady phase to plan for test environments
Lack of availability of test data
Work with client during Pre-Work & release specific phases to define, collect data for test automation
Lack of clarity on Performance related NFRs
Work with Client to call out Performance NFRs during the initial 1-2 week planning session before actual start.
Availability of required application SME/Sponsors for pre-work activities
Define SME & Sponsor details during the initial Pre-Work stage and follow-up with client.
Unavailability of Development complete APIs and UI in time will impact the execution of test execution
Timely delivery to test team well before for test execution and defect resolution
Unavailability of clients SMEs and Review team for reviewing and providing the sign-offs for the qualified test results from UTS
Client to plan out availability of necessary stakeholders to complete the review and sign-off.

## Slide 11: Prerequisite
Prerequisite
Production logs or similar logs from the existing system
Postman collection for APIs.
All test environment/infrastructure setup will be provided by Client.
All test data will be provided by client. It will be similar complexity of the production.
All release specific test automation software licenses ( if any) will be provided by client
SLA provided by Bank.
Peak load details will be provided by Bank.

## Slide 12: Assumptions
ASSUMPTIONS
Environment will be ready by Dec 2022 end. Environment up and running and not downtime considered.
Preparation will start and all the requirement will be collected and ready before test execution in Dec month.
Test will be done at early Hrs and late night.
Overall Test Management process has been agreed upon by both the parties before start of execution.
All test environment/infrastructure setup will be provided by Client.
All test data will be provided by client. It will be similar complexity of the production.
All release specific test automation software licenses ( if any) will be provided by client
Acceptance criteria for automation is well defined during the grooming session.
Project execution UTS offshore office
All required access will be provided by the client on timely basis.
Any Performance issue identified needs to be resolved in timely manner.

## Slide 13: Case Study 1- Banking client from Jordan
Implementing effective performance testing and Engineering Approach to help customer to meet their business goals.
CHALLENGES
UTS Global SOLUTION
KEY AREAS
IMPACTED
System was getting high response time during the normal business day.
There are frequent re-starts required to serve the customers.
Frequent crashes observed on load conditions
Real end user load behavior is not simulated.
Lack of insights on performance of the application from diverse geographical locations.
End To End performance behavior of the system is not known.
Unstable application with lack of understanding and agreement on NFRs.
BENEFITS
Improved the system performance for navigation pages from 12 seconds to 2-3 seconds.
Improved load handling capacity of the system from 50 to 400 concurrent sessions.
Provided insights on performance of the application from diverse geographical locations.
Identify the network latency impacting the overall response time of the end user.
Developed the system scalability and capacity of current infrastructure.
UTS Framework
Implemented phased approach for Performance Testing and Engineering.
Specific Meaningful Achievable Realistic Time bound non- functional requirements captured.
Simulate performance scenarios to validate Availability, responsiveness, scalability and Reliability of the system.
Performance Tests simulated using in house tool to validate:
  Responsiveness within closed boundaries.
  Responsiveness different geographical locations and network statistics.
  Business day simulation along with batch jobs and tidal jobs.
  End to end system responsiveness (server time + client rendering).
TECHNICAL
COMPONENTS USED
SOLUTION DEPLOYED
  Performance Metrics
  Server Performance
  Real end-user Behaviour
  Infrastructure Performance
  Batch job Fitments

## Slide 14: Case Study 2- Stress Testing of Mobile App API’s
Implementing effective performance testing and Engineering Approach to help customer to meet their business goals.
CHALLENGES
UTS Global SOLUTION
KEY AREAS
IMPACTED
System was getting high response time during the normal business day.
There are frequent re-starts required to serve the customers.
Frequent crashes observed on load conditions
Real end user load behavior is not simulated.
Lack of insights on performance of the application from diverse geographical locations.
End To End performance behavior of the system is not known.
Unstable application with lack of understanding and agreement on NFRs.
BENEFITS
Improved the system performance for navigation pages from 12 seconds to 2-3 seconds.
Improved load handling capacity of the system from 50 to 400 concurrent sessions.
Provided insights on performance of the application from diverse geographical locations.
Identify the network latency impacting the overall response time of the end user.
Developed the system scalability and capacity of current infrastructure.
UTS Test Framework
Implemented phased approach for Performance Testing and Engineering.
Specific Meaningful Achievable Realistic Time bound non- functional requirements captured.
Simulate performance scenarios to validate Availability, responsiveness, scalability and Reliability of the system.
Performance Tests simulated using in house tool to validate:
  Responsiveness within closed boundaries.
  Responsiveness different geographical locations and network statistics.
  Business day simulation along with batch jobs and tidal jobs.
  End to end system responsiveness (server time + client rendering).
TECHNICAL
COMPONENTS USED
SOLUTION DEPLOYED
  Performance Metrics
  Server Performance
  Real end-user Behaviour
  Infrastructure Performance
  Batch job Fitments

## Slide 15
Notes: TestMagic  Which Act as the Centralized Test Lab and can be backbone of Automation Center of Excellence.

## Slide 16: Thanks
Questions ??